| Date: Wednesday, June 2, 2021 | Project: Inland Store #341 - Store Interior Remodel |
| --- | --- |
| Proposal to: Southwest Georgia Oil Company |  |
| Darryl Boyette |  |
| 1711 E Shotwell Street |  |
| Bainbridge, GA 39819 |  |
| Phone: (229) 246-1553 |  |
| Fax: |  |

WE PROPOSE: To furnish labor & materials to complete the following scope of work as outlined below:

SCOPE OF WORK STORE #341

GENERAL ITEMS

- Provide all necessary supervision.

- Provide required drawings as required for permitting.

- Provide all necessary building permits.

- Provide all necessary tools & equipment.

BEVERAGE CENTER

- Remove existing beverage center and condiment counter and dispose of properly.

- Rework plumbing as required for new beverage center and condiment island.

- Rework electrical as required for new beverage center and condiment island.

- Install new beverage center cabinet per approved drawings.

- Install new quartz counter tops on beverage center and island counter.

STORE SALES AREA

- Remove and reset store equipment and merchandise as required.

- Demo existing grid and tile ceiling and dispose of properly.

- Demo existing duct work system for new engineered A/C system.

- Install new engineered A/C system per plans and specifications by Coburn Engineering.

- Install new 6ft long Condensate Hood and Exhaust Fan with stainless steel duct, Captive Aire.

- Install new 400-amp 3 Phase electrical service and all necessary conduits and conductors.

- Provide all necessary materials to connect new compressors and A/C units, fans & lights in all coolers.

- Labor and materials to install all customer provided lighting fixtures including exterior lights and canopy lights.

- Install new 2’ x 2’ x 15/16” grid system & install 2’ x 2’ x 5/8” Armstrong #770 ceiling panels using existing insulation. (Add under options if existing insulation is not usable)

- Remove and properly dispose of 2 doors and frames.

- Install two new hollow metal door frames & two 5 panel doors with hardware, closures and kick plates on storage room door.

- Prep & repair damaged drywall under front storefront windows.

- Prep, prime and paint store walls.

- Prep, prime and paint new 5 panels doors.

RESTROOMS

- Remove existing ceramic tile walls & floors in Men’s & Women’s restroom.

- Remove existing cement board from Men’s & Women’s restroom walls.

- Remove existing restroom entrance doors and frames and rework opening for new hollow metal frames & 5 Panel doors.

- Install new Dens-Shield Tile Backer Board on walls of Men’s & Women’s restrooms

- Install new fixtures in Men’s & Women’s restroom.

- Install new recessed hand dryers, dryers provided by owner.

- Install new stainless steel baby changing station in Men’s & Women’s restrooms.

- Install new gray hammered restroom partitions to match existing layout.

- Install two hollow metal door frames & 5 panel doors.

- Prep and paint restroom ceilings.

- Prep, prime and paint two 5 panel restroom frames & doors.

GENERATOR

- Install electrical connections for generator and transfer switch.

- Install generator 12” concrete pad & 8 each 8” steel bollards filled with concrete.

EXCLUSIONS/NOTES

- No work included for preparation of ceramic tile for new graphics.

- No exterior work included.

- Any flooring in store sales area or Noble Romans.

We may withdraw this proposal if not accepted within 30 days

Respectfully Submitted,

Dwight Rhodes

License Number CBC057550